PROJECT

“Strategy for Investment Attraction to Urban Areas

in LV-LT Cross-border Region – WILLINVEST”

(No. LLV-390)

Description of investment project for

Border-crossing and logistics park in Pātarnieki of Krāslava municipality

Kraslava, 2015

TABLE OF CONTENTS

1	LATGALE REGION in Latvia	3

Geographical location of the region	4

Transport and logistic infrastructure	5

Residents of the region	6

Education	8

Unemployment and job seekers	12

Enterprises and non-financial investments	13

Public support to the entrepreneurship	19

2	KRĀSLAVA in the regional context of Latgale	21

3	Description of the investment project for KRĀSLAVA industrial zone	26

3.1	Name of the urban area industrial zone	26

3.2	Location, area, zoning	26

3.3	Property rights	26

3.4	Entrepreneurship sector	27

3.5	General description and goals of the project	27

3.6	Description of the industrial zone	27

3.7	Analysis of investor’s opportunities	30

3.8	List of potential clients and cooperation partners	31

3.9	Summary of investments	32

3.10	Possible operational plan of the industrial territory in the future	36

3.11	ANNEXES – other information related to the project	39

Available technical documentation	39

Presentation of description of the industrial zone (ppt)	39

Photographs of the industrial zone	39

- LATGALE REGION in Latvia

| The CURRENT social economical indicators |  | Indicators in Latgale |
| --- | --- | --- |
| Area, km2 |  | 14 549 |
| Area in % of the total area of the country |  | 22.5 |
| Number of residents, on 01.01.2015 |  | 311 058 |
| Rate of the number of residents in % of the total number of residents of Latvia |  | 14% |
| Density of residents per 1 km2 (number of people) |  | 20 |
| Total GDP in 2012, thousand EUR |  | 1 823 870 |
| Total GDP in 2012, ration in % |  | 8.3 |
| Total GDP in 2012 (per resident, EUR) |  | 6 176 |
| Number of unemployed people on 31 December 2014 |  | 23981 |
| Unemployment rate, % of the total number of economically active residents |  | 17.8 |
| Approximate volume of potential labour force available in the region |  | ~ 20 000 people |
| Proportion of the students of the institutions of vocational education |  | 45% (higher than on average in Latvia) |
| Non-financial investments (in reference prices of 2013, million EUR) |  | 433.5 |
| Planned revitalization of degraded territories and readjustment thereof for entrepreneurship (ha) up to 2023 |  | ~ 125 |
| Economically active statistical units of market sector (in 2013) |  | 18160 |
| Sectors with the highest competitiveness | - Manufacture of other transport equipment - Manufacture of electric equipment - Manufacture of machinery and equipment |  |

FUTURE vision of Latgale for 2030

“Smart Latgale” with 300 000 residents,

characterized by the following words – netting, cooperation and speed.

| SKILLS | EFFICIENT ENTERPRISES |
| --- | --- |
| Smart LATGALE |  |
| SMART ADMINISTRATION | CONNECTIONS |

Figure 1: Four strategic directions or long-term priorities of Latgale strategy 2030.
Source: Latgale programme 2010 - 2017

Geographical location of the region

Acreage of the territory of Latgale is 14 549 km2. Location of the region is characterized by the Eastern border of the EU and the neighbouring regions of Russia, Pskov county and Belarus, Vitebsk county.

Convenient connections of the EU importance roads and railway lines connect the largest cities of Latgale – Daugavpils and Rezekne – with Riga, Pskov, Vilnius, St.Petersburg, Warszawa, Vitebsk, Moscow, as well as interconnected within the region.

Figure 2:

Cities of Latgale region in the international
network of cities (Data: LLC (SIA) “Grupa 93”)

Latgale is located in the Eastern part of Latvia and North-Eastern part of the EU, at the same time it is the border region of the EU. Latgale region borders with the Russian Federation in the East, with the Republic of Belarus in South-East and with Lithuania in the South. Eastern border of the EU still functions as a barrier with restricted number of border crossing points and non-constructed customs control offices in the territory of Latvia, as well as strict control of freight and passenger flow. Cross-border economic links are restricted by visa regime with Belarus and Russia.

Three important international transport corridors cross the region providing for Latgale direct connections with the largest centres of the neighbouring countries – Moscow, Vitebsk, Smolensk, Kaunas, Vilnius, Warszawa, Pskov and St.Petersburg. The largest city of Latgale – Daugavpils – serves as a centre of commercial services also for the North-Eastern territory of Lithuania with approximately 150 thousand residents, around the same as in the part of the territory of Latvia.

In Latvia Latgale Planning region borders with Vidzeme Planning region in North-East and with Zemgale Planning region in the West. Latgale has been integrated in the economic network and the service network of Latvia, which is characterized by the region’s large cities’ – Daugavpils and Rezekne – links with Riga. Functional links of Rezekne – Daugavpils – Jekabpils (regional centre of Zemgale) are of significant importance, while in the space of Northern Latgale Balvi has established real functional links with Aluksne and Gulbene in Vidzeme region. Latgale is connected with Vidzeme region towns Madona, Cesis, Gulbene, Aluksne and Valmiera by developed road network.

Territory of Latgale region occupies 22.5% of the entire area of the country. Proportion of residents in the total number of residents nationwide was 14.55% at the beginning of 2014.

Figure 3:

Latgale regional municipal administrative centres

(Data: SIA „Grupa 93”)

Transport and logistic infrastructure

Roads

Latgale is crossed by three roads of national importance and also three roads of international importance:

- A6 Riga-Daugavpils-Kraslava-Border of Belarus (Pāternieki)

- A12 Jekabpils-Rezekne-Ludza-Border of Russia (Terehova), which is a part of the European road network E22 (Holiheda-Ventspils-Riga-Velikije Luki-Moscow-Vladimir-Nizhny Novgorod)

- A13 Border of Russia (Grebneva)-Rezekne-Daugavpils-Border of Lithuania (Medumi), which is a part of the European road network E262 (Kaunas-Ukmerge-Daugavpils-Rezekne-Ostrova).

Railway traffic

Latgale region is crossed by several railway lines of international importance:

- Maskava–Zilupe–Rezekne-Krustpils–Jelgava-Ventspils;

- Vitebska-Indra–Daugavpils-Krustpils-Riga;

- St.Petersburg-Karsava-Rezekne-Daugavpils-Eglaine-Klaipeda/Kurcums -Vilnius.

Railway corridors are situated in parallel with the three main roads, thus strengthening the role of Rezekne and Daugavpils as important regional hubs.

Air traffic

Daugavpils airport, which is certified as a general aviation aerodrome, is located in the region. Regular flights are operated here by sports, medical aid, military and dusting planes.

Aerodrome in Rezekne is being used for training flights only.

International airports at the closest distance from Latgale region are located in Riga (approximately 250 km from Rezekne and Daugavpils), as well as in Vilnius and Kaunas in Lithuania (approximately 200 km from Daugavpils and over 300 km from Rezekne).

Work on development of design of the regional airport in Daugavpils has been commenced. The airport is located at Naujenes parish, Lociku village, at 1 km distance from the main national road Border of Russia (Grebneva) - Rezekne - Daugavpils - Border of Lithuania (Medumi) (A13), which is a part of the road of European importance E262 Warszawa – St.Petersburg, and 1 km from the main national road Riga - Daugavpils – Kraslava - Border of Belarus (Pāternieki) (A6). The airport is located near the railway line Riga – Daugavpils – Indra. Location by important transport corridors makes the position of Daugavpils airport attractive. Land is the property of municipality. Total amount of the necessary investments is approximately 60 million euro.

Several voluminous researches regarding development opportunities of transport and logistic services in Latgale region have been executed. Conclusions regarding freight flows in Latgale region resulted from the research “Analysis of the potential of Latgale and Vidzeme regions, Pskov and Leningrad counties in the field of transport and logistics. Current trends and development opportunities” were as follows:

- Freight flow from the East to the West mostly moves along railway; from the West to the East – along roads; freight transport through the border of Latvia and Russia mainly consists of transit transport;

- Growing segment of railway transit consists of container transport related to increase of finished products import from the EU and Asia to Russia. This kind of transport will continue developing;

- Mostly finished products produced in the EU and destined for Russia are being transported along roads. There is fully reasonable ground to consider that volume of road transport in the direction from the EU to Russia will grow in short-term and medium-term perspective;

- The current road network in Latgale region allows doubling of the turnover of road transport provided that road surface will be improved and the section Ludza – Terehova will be reconstructed;

- Loading of railway infrastructure allows significant increase of freight flow through the region. Loading of several railway sections in the Eastern – Western corridor accounts for just 50%. Increase of the railway capacity is planned by increase of freight flows;

- Capacity of the main motor roads allows for at least double increase of transport causing no serious problems in Latgale region.

Residents of the region

311 058 residents were registered in Latgale region at the beginning of 2015. Changes in number of residents from the beginning of 2009 until the beginning of 2014 show approximately 8% decrease of residents of Latgale.

| Iedzīvotāju skaits pēc PMLP 2014.gada sākumā | Number of residents according to OCMA at the beginning of 2014 |
| --- | --- |
| Rīgas reģions | Riga region |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 4: Number of residents in the planning regions at the beginning of 2014

(Source: The Office of Citizenship and Migration Affairs)

| Iedzīvotāju skaits Latvijas reģionos vecumā no 15-64 gadiem | Number of residents in the regions of Latvia, age group 15-64 |
| --- | --- |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 5: Number of residents in the planning regions 2011 - 2013

Source: Central Statistical Bureau of the Republic of Latvia

Education

Secondary and secondary vocational education

1672 students studied in the 12th grade of general education schools in Latgale region in 2014; they form basis for the studying youth of the region.

| Izglītojamo skaits 12.klasēs vispārizglītojošajās dienas apmācības programmās 2013./2014.m.g. | Number of students in 12th grades of full-time general education programmes in 2013/2014 school year |
| --- | --- |
| Rīgas reģions | Riga region |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 6: Number of students in 12th grades of full-time general education programmes in 2013/2014 school year

Source: Ministry of Education and Science of the Republic of Latvia

Secondary vocational education can be acquired in the following specialities in Latgale:

- Vocational education programmes in the field of mechanical engineering and metalworking are being implemented in Daugavpils State Technical School (metal processor, turner, fitter, locomotive facilities technician, transport car technician, railway track facilities technician and rolling stock fitter).

- Vocational education programmes in the field of construction are being implemented in Dagda Vocational Secondary School (finishing work worker), Daugavpils State Technical School (finishing work technician, finishing work worker, bricklayer, tile stove potter, sanitary equipment assembler, road construction technician), Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (finishing work worker, builder of buildings, finishing work technician, woodworker, construction worker), Jaunaglona Vocational Secondary School (builder of log buildings, woodworker, repairer).

- Vocational education programmes in the field of power industry, electronics and automation are being implemented in Latgale Transport and communication technical school (electrician), Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (electrician), Daugavpils State Technical School (wireman).

- Vocational education programmes in the field of machinery sciences are being implemented in Dagda Vocational Secondary School (motor engineer), Daugavpils Technical School of Construction (car electrician), Jaunaglona Technical School (motor engineer), Daugavpils State Technical School (motor engineer, railway track facilities technician, locomotive facilities technician, transport car technician, railway transport safety technician, railway transport automation, telemechanics and communications technician), Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (motor engineer, assistant motor engineer), Malnava college (motor engineer), Viski Vocational Secondary School (agriculture machinery mechanics).

- Vocational education programmes in the field of production of foodstuffs are being implemented in Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (foodstuff production technician).

- Vocational education programmes in the field of textile production are being implemented in Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (producer of sewn products, tailor), Daugavpils Vocational Secondary School No. 1 (assistant sewer, sewer, tailor), in Dagda Vocational Secondary School (tailor).

- Vocational education programmes in the field of tourism and recreation organization and Hotel and restaurant services are being implemented in Bebrene Vocational Secondary School (hotel service specialist), Dagda Vocational Secondary School (catering service specialist, cook assistant), Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (catering service specialist, hospitality service specialist, cook), Viski Vocational Secondary School (catering service specialist), Daugavpils Trade Vocational Secondary School (cook, confectioner, restaurant service specialist), Preili Vocational Secondary School (cook).

- Vocational education programmes in the field of wood processing are being implemented in Daugavpils Vocational Secondary School No. 1 (assistant carpenter), Daugavpils State Technical School (cabinet-maker, carpenter) and Rezekne Technical School (former Eastern Latgale Vocational Secondary School) (cabinet-maker).

- Vocational education programmes in the field of agricultural specialities are being implemented in Malnava college (rural property manager), Viski Vocational Secondary School (rural property manager, agricultural machinery mechanic), Technical School (former Eastern Latgale Vocational Secondary School) (pisciculturist), Bebrene Vocational Secondary School (assistant veterinarian).

Higher education

Currently two regional institutions of higher education offer higher education in Latgale – Daugavpils University, Rezekne University of Applied Sciences – and branches of 13 other institutions of higher education of Latvia located in Daugavpils, Rezekne and Balvi.

Daugavpils University is the second largest classic type state university in Latvia. It keeps its development as an important scientific research centre in Latgale. Daugavpils University offers studies in 5 faculties:

- The Faculty of Natural Sciences and Mathematics

- The Faculty of Humanities

- The Faculty of Education and Management

- The Faculty of Music and Arts

- The Faculty of Social Sciences

Daugavpils University implements measures to attract students from Latgale region, as well as from other regions of Latvia and foreign students. In order to satisfy the labour market demand in Latgale region, Daugavpils University expands opportunities of studies in various thematic fields and purposefully develops demanded programmes: in natural sciences and engineering sciences (Environmental science, Environmental planning, Computer sciences, Physiotherapy, Information technologies, Solid State Physics and other), in social sciences by highlighting the importance of entrepreneurship in the development of national economy and regional aspects (Law, Law sciences, Economics, Carrier advisor and specialist of youth affairs, Management sciences, Psychology (social psychology) and other), in humanities by highlighting the international social economic cooperation (Easter Europe Cultural and Business Connections, Interpreter (translator) and other) and in art (Design, Art management and other).

Development of new inter-disciplinary study programmes are also in progress for preparation of more diversified specialists able to adapt better to the changeable social economic environment and labour market not only in Latvia, but also nationwide.

Several scientific institutes and centres are operating in Daugavpils University performing scientific research activities in various fields. Institute of humanitarian and social sciences has been established since 2014 by combining several former institutes and centres – Institute for Sustainable Education, Institute of Comparativistics, Social Research Institute and Latgale Research Institute. Institute of Life Sciences and technologies was established combining Institute of Ecology, Institute of Systematic Biology, G.Liberts Centre of Innovative microscopy and Mathematical Research Centre. Besides, Oral History Centre and Institute of Art Sciences operate in Daugavpils University.

Rezekne University of Applied Sciences is a state institution of higher education established on the basis of branches of the University of Latvia and Riga Technical University. Rezekne University of Applied Sciences implements study programmes, as well as is active in the field of science, research and artistic creative work. There are four faculties in Rezekne University of Applied Sciences:

- Faculty of Education and Design,

- Faculty of Humanities and Law,

- Faculty of Engineering,

- Faculty of Economics and Management.

Task of Rezekne University of Applied Sciences – improvement of proportion of the residents with higher education in Rezekne city and Latgale region, as well as attraction of secondary schools graduates to studies and – after the studies are finished – to work in Latgale region.

Rezekne University of Applied Sciences has established tight cooperation with local governments. RA Convention consists of heads of local governments and entrepreneurs from Latgale region. Together with local governments RA has developed projects of national importance, for example, project of Rezekne Special Economic Zone.

Rezekne University of Applied Sciences provides further education opportunities by offering on average 20 – 30 courses and programmes of professional improvement and further education annually.

Four scientific institutes for the development of scientific activity have been established in Rezekne University of Applied Sciences:

- Latgale sustainable development research institute (LIAPI),

- Latgale national economy research institute (LTPI),

- Personality socialization research institute (PSPI),

- RA Institute of Letonica (RALI).

Besides the two previously mentioned institutions of higher education based within the region studies in Latgale are provided by a number of branches of the institutions of higher education established by legal entities and natural persons from the capital (Baltic International Academy, The University College of Economics and Culture, Information Systems Management Institute, The Art Academy of Latvia, University of Latvia, Customs college, Higher School of Psychology, Riga Aeronautical Institute, Riga Technical University, Higher School of Social Technologies, Transport and Telecommunication Institute, Higher School of Management and Social Work “Attīstība” [“Development”], State Border Guard College).

Large part of the study programmes is suitable also for the specific requirements of the labour market. For example, Latgale branch of Transport and Telecommunication Institute offers to residents of the region higher vocational education in the following study programmes: “Transport and business logistics” and “Transport entrepreneurship management”, as well as bachelor degree in study programme “Transport commercial exploitation”. A new programme has also been developed, which, upon studying in Daugavpils for the entire period of studies provides opportunity to acquire academic degree “Bachelor of Engineering Sciences in Machine Science”. Speciality of this programme called “Overground transport exploitation” has been prepared especially for Latgale branch. The programme has been developed taking into consideration the regional specificities and recommendations of the specialists working in the sector of transport companies. This is the basis of the education of engineer. Over 65% of the load of studies have been assigned for the acquirement of classical subjects of engineering sciences and approximately 35% - for the subjects related to management, economics, languages and other. The entire process of studies takes place at TSI Latgale branch, furthermore, material facilities of Latgale transport and telecommunications technical school and “Daugavpils Locomotive Repair Plant” and modern computer technologies are being used. Traineeship takes place at “Latvijas Dzelzceļš” and “Daugavpils autobusu parks”, as well as other transport enterprises of Latgales region.

Lifelong education

In comparison with other regions of Latvia higher activity in the field of lifelong education (adult education)  can be observed in Latgale. In 2011 the highest percentage of adults (excluding Riga and Greater Riga region) were involved in acquirement of both formal and informal education. Although no statistical data regarding the very recent years are available, situation could be similar. It has been observed that women are more active than men in the field of lifelong education.

| Piedalīšanās pieaugušo izglītībā (2011) | Participation in adult education (2011) |
| --- | --- |
| Rīgas reģions | Riga region |
| Pierīgas reģions | Greater Riga region |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 7: Participation in adult education (2011)

Source: Central Statistical Bureau of the Republic of Latvia

Unemployment and job seekers

Rate of the registered unemployment was 8.5% nationwide on 31 December 2014 (proportion of the registered unemployed persons within the total amount of economically active residents). The highest unemployment level was just in Latgale region (17.8%), where the total number of unemployed persons was 23981.

Rate of the registered unemployment nationwide on 31 December 2014 - 8.5%
Figure 8: Rate of the registered unemployment nationwide and in regions in December of 2014

(Source: Data of SEA)

According to the data provided by the Central Statistical Bureau of the Republic of Latvia there were approximately 2300 active job seekers with higher education, 7900 job seekers with vocational education or vocational secondary education and approximately 8000 job seekers with general higher education.

Taking into consideration the available re-training measures for unemployed persons the potential labour force of approximately 20 000 is available in the region.

Enterprises and non-financial investments

Entrepreneurship environment of Latgale planning region is not much different from other regions, however, such individualities of the region as lower value added of the finished products, lower purchasing capacity of residents and higher rate of self-employed persons should be noted.

There were 48 economically active statistical units of market sector per one thousand residents in Latgale region in 2013.

| Ekonomiski aktīvās statistikas vienības plānošanas reģionos 2011-2013 | Economically active statistical units in the planning regions 2011-2013 |
| --- | --- |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 9: Statistical units of market sector (self-employed persons, individual merchants, commercial companies, farms and fishing enterprises) Source: Central Statistical Bureau of the Republic of Latvia

In comparison with other regions self-employed persons accounted for the highest rate of the economically active statistical units of market sector in Latgale region in 2013 significantly exceeding the average rate of Latvia (34.0%). This indicator could show the activity of the residents of Latgale region and their wish to improve their life conditions, as well as this is a way to create job for himself/herself, since the unemployment rate in Latgale is currently the highest nationwide.

There are several enterprises working in Latgale region and producing not only for internal market, but also successfully exporting their products, including LLC (SIA) “Intergaz”, LLC (SIA) “Axon cable”, LLC (SIA) “Zieglera mašīnbūve”, JSC (AS) “Preiļu siers”, LLC (SIA) “Zilā lagūna”, LLC (SIA) “Magistr”, LLC (SIA) “Belmast”, JSC (AS) “Daugavpils lokomotīvju remonta rūpnīca”, LLC (SIA) “Nexis Fibers”, LLC (SIA) “STARS MET”, LLC (SIA) “Z-Light”, LLC (SIA) “Līvānu kūdras fabrika”, LLC (SIA) “Nemo” and other enterprises. For several years a number of enterprises registered in Latgale region have also been among the 100 largest exporters of Latvia. JSC (AS) “Preiļu siers” located in Latgale region was awarded in TOP 500 nomination “TOP regional enterprise” in 2014.

According to the data provided by the Central Statistical Bureau of the Republic of Latvia non-financial investments in Latgale region reached 433.5 million euro in 2013 showing 27.41 million euro growth in comparison with 2008. This indicates on the economical potential of Latgale, as well as necessity to continue additional state-level support for the improvements of the region.

| Nefinanšu investīcijas statistiskajos reģionos (2013.gada salīdzināmajās cenās, milj. EUR) | Non-financial investments in the statistical regions (in reference prices of 2013, million EUR) |
| --- | --- |
| Rīgas reģions | Riga region |
| Pierīgas reģions | Greater Riga region |
| Vidzemes reģions | Vidzeme region |
| Kurzemes reģions | Kurzeme region |
| Zemgales reģions | Zemgale region |
| Latgales reģions | Latgale region |

Figure 10: Non-financial investments in the statistical regions (in reference prices of 2013, million EUR)

Source: Central Statistical Bureau of the Republic of Latvia

According to the information from Lursoft data base, so far manufacture and wholesale have been the most attractive sectors for the direct foreign investments. Manufacture of other vehicles sector has attracted 13.27% of all direct foreign investments in Latgale planning region (EUR 10 457 642.53), manufacture of chemical products and goods– 6.9%, wholesale – 5.2% (EUR 4 108 499.71), while manufacture of wood products – 5.0% (EUR 3 955 435.60).

The most significant clusters in Latgale region (proportion within the region in comparison with the proportion nationwide by the number of employed persons):

- manufacture of equipment and electric equipment;

- manufacture of other vehicles.

Largest investment flows arrive to Latgale planning region from neighbouring countries of Latvia – Russia and Estonia. Investors from Russia form 43% of the total number of investors, while investors from Estonia – 16% of the total number of investors. The following highest number of investors in Latgale planning region is from Germany, Switzerland, Lithuania and Denmark. Investors from these countries form more than 23% of the total number of investors within the region.

| Krievija | Russia |
| --- | --- |
| Igaunija | Estonia |
| Vācija | Germany |
| Šveice | Switzerland |
| Lietuva | Lithuania |
| Dānija | Denmark |
| Luksemburga | Luxembourg |
| Kipra | Cyprus |
| ASV | USA |
| Apvienotā Karaliste | United Kingdom |
| Citas | Other |
| % no visām ĀTI reģionā | % of all direct foreign investments in the region |

Figure 11: Distribution of investors by countries, 1994-2014 (Source: Lursoft)

| Positive advantages for investments in Latgale region | - Location in the single EU market and by the EU border - Availability of qualified labour force in sufficient numbers - Foreign language skills of residents (more than 90% residents of Latgale have a command of at least one foreign language) - Multi-national, tolerant society, multi-language, multi-cultural environment - Availability of the EU co-financing for the local governments for the adjustment of territories, construction of buildings - Corporate income tax nationwide (15%) - Lower labour force costs than on average in the EU - Good connections with Russia and Belarus - Comparatively good road coverage (including the highest proportion of roads with black surface nationwide among regions – 50.2%, however, with variable quality) - Second highest proportion of labour force with secondary education nationwide among regions – 57.9% - Higher concentration of enterprises in sectors of manufacture of equipment, electric equipment and other vehicles than in other regions of Latvia - Access to natural resources - turf, sapropel, wood - Developed logistics allowing attraction of partners in the EU and Russian markets - Rezekne Special Economic Zone – favourable environment for investments and the development of entrepreneurship - Developed capacity of projects in municipalities of cities of national and regional importance - Significant investments in the education infrastructure in recent years (investments in both the institutions of vocational education and the institutions of higher education in Latgale region) - Wide coverage of internet and high internet speed |  |
| --- | --- | --- |
| Perspective sectors (Source: Investment and Development Agency of Latvia, “Strategy for Investment Attraction to Urban Areas in LV-LT Cross-border Region” and “Programme of Latgale 2010 – 2017”) |  | - Wood processing and manufacture of wood products - Metalworking and mechanical engineering - Transport and logistics - Information technologies - Food industry - Life sciences - Healthcare - Green technologies - Manufacture of equipment, manufacture of transport and electric equipment - Manufacture of textiles and clothing |

Cross-border cooperation opportunities

Taking into consideration proximity of the border additional strengthening of cooperation between the existing institutions in Latgale and Utena/Ignalinas county in Lithuania is possible (for example, between Latgale planning region and Ignalinas nuclear power station region business incubator), as well as between the enterprises located in the borderland. The existing cooperation links between the enterprises may be identified and possible cooperation options in manufacture sectors in the future may be assessed (for example, identification of sectors, where the region exports components of certain product and assessment of opportunities regarding manufacture of other ingredients of the product in the region concerned; or specialist exchange and labour force rent service opportunities).

Latgale-Ignalinas nuclear power station (Visaginas) region investment attraction centres*: - Industrial park - Vocational education institutions - Institutions of higher educations - Knowledge transfer centres Complementary manufacture centres - Logistic park - Vocational education institution * In Visaginas Manufacture of wood products Production of foodstuffs Mechanical engineering and manufacture of equipment Power industry services and products Manufacture of textiles and clothing Manufacture of metal and metal products Manufacture of electric equipment

Figure 12: Concept map for creation of sinergies in Latgale-Ignalinas nuclear power station (Visaginas) cross-border region

Source: “Strategy for Investment Attraction to Urban Areas in LV-LT Cross-border Region”

Public support to the entrepreneurship

In order to promote settlement and development of the municipal infrastructure (including entrepreneurship territories) it is planned to commence a new EU fund activity in 2015 including the Specific support goal (SAM) 5.6.2 “Investments in revitalization of degraded territory in Latgale planning region and Aluksne district municipalities”. It is foreseeable that the investment promotion projects will mobilize for entrepreneurship all the current resources of Latgale – enterprises, municipalities and people.

In 2015-2023 local governments of Latgale region plans to invest all together in Latgale region more than 52 million euro for the settlement and revitalization of degraded territories significant for entrepreneurship, including dismantling of buildings, improvement of the existing premises, improvement of squares, aerodromes and industrial territories, creation and/or adjustment of new industrial territories (land areas, buildings and premises), establishment of new engineering communications and connections, reconstruction of streets, roads and bridges.

By using local natural conditions, the EU borderland, the developed logistics and qualified human resources these municipal projects will reduce the negative trends as much as possible, follow and integrate in the development processes of Latvia and the European Union.

There are several national level business and entrepreneurship support institutions operating in Latgale region.

Latvian Chamber of Commerce and Industry and Employers’ Confederation of Latvia have branches in Rezekne and Daugavpils, as well as business support institutions have been established in municipalities (business information or support centres – as separate structural units or municipal specialists, as well as mutual or tripartite advisory councils).

Business incubators and technology transfer points – operate to promote establishment and development of new, viable and competitive merchants in Latgale region providing environment required for commercial activity and advisory services.

Innovation centre of Rezekne University of Applied Sciences – supports establishment of new, innovative enterprises and provides initial support for start-up. Commercial companies can receive the following services in the Innovation centre of Rezekne University of Applied Sciences:

- Infrastructure services – equipped office premises (furniture, internet, phone, meeting room, kitchen and toilet facilities). Office premises with 18 m2 and 36 m2 area are available;

- Unified services of secretariat and office (fax, copying, processing of incoming and outgoing correspondence and other services);

- Entrepreneurship support services – registration of commercial company, accounting services, drawing up of legal documents, marketing consultations, drawing up of business plans, attraction of the EU structural funds;

- Technological services – designing and development of prototypes of new products and the first experimental models.

Līvāni Engineering and Innovation Centre (LIIC) – provides support for the existing town and district enterprises and promotes creation of new ideas and products, as well as establishment and development of new, viable and competitive enterprises in Latgale region. LIIC provides environment necessary for entrepreneurship (rent of premises and equipment, office and other services) and advisory services on matters related to start-up and development of entrepreneurship. LIIC also organizes measures for the increase of youth’s interest and understanding about entrepreneurship on regular basis.

Technology transfer contact point of Daugavpils University – goal of its operation is initiating, support and promotion of transfer of knowledge and technologies. This contact point offers:

- informative, methodological and scientific support for the technology transfer process;

- informative support: publications, conferences, exhibitions;

- intellectual property protection services (search for analogues and prototypes, preparation and submission of patent applications);

- promotion of highly technological enterprises and organizations in local and international market;

- measures related to technologies’ export, realization, including conducting of negotiations, conclusion of contracts.

Environmental technology transfer contact point of Rezekne University of Applied Sciences is a structural unit of the Sustainable development research institute of Faculty of Engineering of Rezekne University of Applied Sciences providing commercialization of innovative activities in the field of environmental technologies, which promotes implementation of the up-to-date scientific, technical, social or other ideas, elaborations and technologies in a product or service, which is competitive and demanded in the market.

- KRĀSLAVA in the regional context of Latgale

AREA OF THE DISTRICT’S TERRITORY: 1076.5 km2

NUMBER OF RESIDENTS (on 01.01.2015 according to OCMA data): 17875

DENSITY OF RESIDENTS: 18 people/km2

ADMINISTRATIVE CENTRE: Kraslava

GEOGRAPHICAL LOCATION: Kraslava is located in the South-Eastern part of Latvia and Latgale by the external border of the EU with Belarus and, according to Latgale development programme; it is a meeting point of five countries. Kraslava district borders with Daugavpils, Aglona and Dagda districts and the Republic of Belarus. Border of the district forms part of border of the European Union.

TRANSPORT INFRASTRUCTURE: main national level road A6 Riga – Daugavpils – Kraslava – Border of Belarus (Paternieki) and railway infrastructure district of national (state) importance Daugavpils (passengers’ station) – Indra – border of the state crosses the territory.

Figure 13: Bank of River Daugava by Kraslava

DISTANCE OF THE ADMINISTRATIVE CENTRE TO THE CAPITAL AND THE NEAREST CITIES: Administrative centre of the district - Kraslava town is located:

- At the distance of 270 km from Riga,

- At the distance of 45 km from Daugavpils,

- At the distance of 90 km from Rezekne.

ENTREPRENEURSHIP: leading enterprises operate in the following fields: production and processing of agricultural products, wood processing, light industry, trade and services.

EMPLOYMENT: Unemployment rate registered on 31 December 2014 - 13% (1304 unemployed persons).

Figure 14: Young specialists

NATURAL RESOURCES: utilised agricultural area occupies 46.1% of the district’s territory, forests – 37.32%, water objects – 7.5%. The largest lakes are – Sivers, Dridzis and Ardavs. The largest rivers are – Daugava, Dubna, Rosica and Indrica.

MOST SIGNIFICANT OBJECTS OF THE DISTRICT: There are two conservation areas, three natural parks, part of the protected landscape territory “Augšdaugava” and several nature monuments in the district’s territory. There are 123 cultural objects in the district’s territory, of which the most significant ones are - Kraslava town historical centre, Kraslava castle building with park and park architecture, Kraslava Catholic church, historical buildings at Kraslava town, Auleja Catholic church, Indrica Catholic church and other.

Figure 15: Lakes – one of the most considerable natural resources of Kraslava district

Kraslava district is the external border of the European Union with Belarus, and the freight flow shows growing trend. Due to this reason the border should be used as an opportunity for the development of entrepreneurship by improving the border crossing quality and creating new services, establishing a warehouse/industrial zone, thus creating jobs for the residents of borderland.

Kraslava district council has been working on the idea of establishment of Logistic centre by the external border of the EU with Belarus for several years. Goal of the project: promotion of development of  logistic/customs/industrial park, which would be located close by the border crossing point Patarnieki - Grigorovshchina between Latvia and Belarus thus promoting availability of logistic, manufacture and customs services in the region and strengthening economic links between economics of Latvia, Lithuania, other EU Member States and CIS countries.

| Kraslava and its influence area Distance to Riga | 270 km |
| --- | --- |
| Distance to the nearest national importance development centre | 45 km |
| Distance to the nearest regional importance development centre | 60 km |
| The nearest national importance development centre | Daugavpils |
| The nearest regional importance development centre | Preili |
| Districts within the influence area | Kraslava |
| Number of residents in the development centre | 9 725 |
| Area of the development centre | 9 km2 |
| Area of the influence area of the development centre | 1078 km2 |

Influence area of Kraslava as the development centre basically includes the territory of Kraslava district, however, several branches of state institutions, polyclinic and hospital, which are visited also by residents of Dagda and Aglona district, are located at Kraslava. Kraslava is a part of the direct approachability zone of Daugavpils, and its influence area collides with this zone. At the same time there are no other development centres of regional importance in direct vicinity of Kraslava.

Figure 16: Recently reconstructed section of the road A6 at Kraslava town

The local government admits that establishment and development of transport service infrastructure must be stimulated by the roads of international, national and regional importance.

The local government has determined the development of logistics, transit and border crossing as a priority of future development. Logistic and service zone must foresee the necessary infrastructure and varied services (technical maintenance, petrol stations, points of catering and other services).

In view of the current industrial structure and the development potential, as well as the geographical peculiarities of the region development of enterprises manufacturing high value products, mainly using local raw materials, particularly for export, must be promoted in Kraslava district, for example, enterprises producing milk products, as well as wood processing enterprises and individual producers.

General goal of the development of Kraslava district is welfare of residents of the district – safe living environment, socially and spatially balanced development, knowledge-based competitive economic activity.

Strategic goals of future development determined by Kraslava district are concentrated on the development of knowledge economics and the development of products and services with high added value.

| Vision Kraslava district – a district of spiritually rich, creative, educated, hospitable people, who love their district; district with family values, district, where people want to live and to return to |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| VISION IS CHARACTERISED BY THE FOLLOWING GUIDELINES |  |  |  |  |  |
| Kraslava town as a centre of importance of Latgale region affects also the development of rural territories in positive and balanced manner, highlighting originality of each parish. | The district’s residents of all generation and nationalities are offered an environment favourable for life, work and recreation, varied education opportunities, sports and culture events and social services. | 146 lakes located in Kraslava district, unaffected and landscaping nature in the borderland of the European Union and zig-zag lines of the destiny-river Daugava provide pleasure and inspiration both for residents of the district and guests. | Heritage of the district, crafts and traditions of multiple nationalities are being conserved carefully. Complex of Kraslava castle and other buildings of the legacy of earls Platers are reviving purposefully; wooden architecture typical for the district is being preserved. | Residents of the district are provided with opportunity to improve their welfare level by developing environment-friendly manufacture with added value, promoting agricultural and non-agricultural entrepreneurship and creating recognizable, innovative and good quality products. | Kraslava district is opened for cross-border cooperation. |

| SM [strategic goal] 1 Educated, creative, active and healthy resident IP [Long-term priority] 1 Available good quality education, culture, sports, health, social and public administration services; provided development opportunities for information and civic society. | SM [strategic goal] 2 Up-to-date environment and infrastructure, which is attractive for life, work and recreation IP [Long-term priority] 2 Available engineering technical infrastructure, good quality housing fund, sound and safe environment. | SM [strategic goal] 3 Environment and resources supporting entrepreneurship IP [Long-term priority] 3 Created operating environment, which is attractive to entrepreneurs. |
| --- | --- | --- |

Figure 17: Future development vision of Kraslava district, guidelines and strategic priorities

Source: “Kraslava district sustainable development strategy 2013 – 2030”

More information about the city: www.kraslava.lv

“Kraslava district sustainable development strategy 2013 – 2030”

“Kraslava district territorial planning 2013 – 2024”

- Description of the investment project for the logistic park located in the functional influence zone of KRASLAVA town

  - Name of the urban area industrial zone

Border-crossing and logistics park in Pātarnieki of Krāslava municipality

  - Location, area, zoning

Figure 18: Location of the logistic park in the borderland (in the functional influence zone of KRASLAVA town)

Address of the industrial territory: Pāternieki, Piedrujas pagasts, Krāslavas novads, by the external border of the EU with Belarus

Area of the industrial territory: ~15 ha (with expansion opportunity up to area of ~25ha)

Zoning according to the territorial planning of the district: industrial territory

  - Property rights

Kraslava district local government

  - Entrepreneurship sector

Recommended specialization: logistics, international contact point, customs, industrial zones are possible, traffic accumulation terminal, truck parking, recreation zone, warehouses for transhipment, packing and production of goods, with appropriate infrastructure – roads, water supply line, sewerage, electricity etc.

  - General description and goals of the project

Goal of the project is:

stimulation of development of the logistic/customs/industrial park located close by the border crossing point Patarnieki - Grigorovshchina between Latvia and Belarus, thus promoting availability of logistic, production and customs services in the region and strengthening economic links between economics of Latvia, Lithuania, other EU Member States and CIS countries.

It is foreseeable that upon reaching of the project goals two primary problem aspects will be solved:

- improved transport and border crossing infrastructure on the road A6 in the immediate proximity of PRKP in the territory of Kraslava district thus improving accessibility of the borderland’s populated areas, reducing the pollution entering the environment, as well as reducing the risks related to road traffic accidents;

- establishment of infrastructure for the stimulation of entrepreneurship in the borderland creating pre-requisites for creation of new jobs in Kraslava district.

Additional sub-goals and factors to be promoted by the implementation of the project (although they can not be quantified at the moment):

- Reduction of noise level;

- Development of tourism;

- Changes in value of immovable property;

- Changes in landscape;

- Reduction of risk of committed crimes.

  - Description of the industrial zone

Kraslava district council has been working on the idea of establishment of Logistic centre by the external border of the EU with Belarus for several years. Technical economic justification of the project territory has been performed with the following research objects: land properties with cadastre No. 60840050071 and 60840050179 owned by Kraslava district local government and located in the immediate proximity of border inspection point "Paternieki" (PRKP). These land plots might be used for the building of border crossing infrastructure, but at a later stage – for the establishment of logistic and/or industrial park in the immediate proximity of border between Latvia and Belarus.

Current situation

Nearest villages to the Project territory are: Indra (10 km, 780 residents) and Piedruja (11 km, 140 residents). Under the current conditions long queues of trucks often form by the PRKP with the peak-hour length reaching even 8 km un to the turn to Piedruja village. Truck drivers are forced to stay in the borderland without appropriate infrastructure for even up to 30 hours. All the abovementioned results in the following:

- Damage of shoulders of the road A6 not intended for continued parking of trucks;

- Blocking of one lane of the road A6 encumbering accessibility of the borderland villages both for the residents and operative transport, thus significantly increasing the risks related to road traffic accidents;

- Sustained stay of truck drivers in the area before the territory of PRKP significantly increases release of considerable amount of emissions and waste into the environment collection of which costs to Kraslava district council several thousand EUR annually;

Figure 19: Freight transport having crossed the border within 24 h (number of trucks)

- Queue of unguarded trucks significantly increases risk of commitment of various criminal offences;

- Currently the territory has been marked in the planning of Kraslava district territory as industrial zone – land owned by local government ~15 ha (with expansion opportunity up to area of ~25ha) located close by the border crossing point Paternieki - Grigorovshchina between Latvia and Belarus;

- Specific land properties: with cadastre No. 60840050071 and 60840050179 owned by Kraslava district local government and located in the immediate proximity of border inspection point "Pāternieki"; these land plots might be used for the building of border crossing infrastructure, but at a later stage – for the establishment of logistic and/or industrial park in the immediate proximity of border between Latvia and Belarus.

Figure 20: Queues of vehicles at the border inspection point "Paternieki”

Project territory is located close by the border crossing point Paternieki - Grigorovshchina between Latvia and Belarus and currently complies with the status of green field territory.

Territory of the planned logistic centre enjoys a very favourable location by the transport corridors, thus it is a favourable place for the development of entrepreneurship in the field of transport and logistic services, especially for enterprises planning export of products to Belarus.

Kraslava town with the current industrial territories and the current industrial objects in the nearby rural territories will operate as support territories of the logistic park.

The foreseen activities and project division by phases have been foreseen on the basis of:

- Research of the freight flows, including taking into consideration of projections regarding the expectable changes and trends in the international trade made within various studies;

- Taking into consideration the historical flow of trucks and cars through PRKP, SRKP and TRKP between 1996 and May of 2014;

- Results of questionnaire including polls of merchants working in the field of transport sector;

- Interviews with merchants working in the field of logistics sector (including associations, operators of warehouse and logistics parks (including in Russia);

- Several restrictions (specified in the introduction of TEP);

- The experience of current logistic parks / traffic terminals in the immediate proximity of borders between Latvia / Russia and Estonia / Russia;

- Information on plans of the State Border Guard of Latvia and the State Joint Stock Company “Valsts nekustamie īpašumi” regarding reconstruction opportunities of border crossing points of Latvia.

Currently the territory has been marked in the planning of Kraslava district territory as industrial territory. Land is owned by the local government, expansion opportunity has been provided (use of ~15 ha is planned out of the total territory of ~25ha).

Infrastructure and availability of communications in the industrial territory:

| Type |  |  | Distance |
| --- | --- | --- | --- |
| Access road Asphalt Gravel Earth surface |  |  | 0.3 km |
| Nearest road | A6 (Riga – Daugavpils – Kraslava – Border of Belarus) |  | 0.5 km |
| Nearest port | Riga |  | 270 km |
| Nearest cities Daugavpils, Rezekne |  |  | 45 km, 90 km |
| Railway In the territory Available Non-available Riga – Minsk (with specialisation of freight transport) |  |  | 9.2 km |
| Regional airport Daugavpils (general aviation aerodrome) |  |  | 60km |
| International airports |  | Riga Kaunas, Vilnius | 272km 255km, 220km |

Figure 21: Territory of the logistic park project from above

| Capacity / Type |  | Distance |
| --- | --- | --- |
| Electricity | Planned connection with 0.4 kV and 20 KV cable line and transformers | 3.7 km |
| Sewerage | Planned independent sewerage water treatment plant | 0.0 km |
| Water | Planned independent water supply system | 0.0 km |
| Comments | Planned independent heating system | 0.0 km |

  - Analysis of investor’s opportunities

The current transport infrastructure and border with Belarus makes the district attractive to freight transporters and offers entrepreneurship development opportunities if the field of transport, logistic and customs services.

The most significant advantages of investors are indicated on page 14 of this document, besides this is the opportunity to start-up business in one of the greenest districts of Latgale region. It is important to stress the following bonuses provided to potential investors by the local government:

• 25% relief of real estate tax payments;
• discounts of lease payments;
• Strategic roads and streets leading to larger enterprises are being modernized on regular basis;
• Free informative support (information on Kraslava district local government website www.kraslava.lv and the local newspaper;
• Regular informative events and seminaries, experience exchange visits;
• Common annual events for farmers and entrepreneurs;
• Special support to tourism entrepreneurs and craftsmen;
• Support to young entrepreneurs (available co-funding from the local government on the basis of competition for the start-up establishment);
• Municipal projects and investments for the development of access roads and related infrastructure in the industrial territory;

• Possible cooperation in provision of public transport.

Potential of Kraslava district for the service of transit freight flow is currently being utilised insufficiently. Taking into consideration the international meaning of this aspect cooperation with other districts of Latgale – logistic centres developed in perspective and located in the proximity of cities of Daugavpils and Rezekne (Ludza) is necessary. Location by the transport corridors will be favourable for the development of such enterprises, which are planning export of their products to Belarus.

Appropriate opportunities regarding of transhipment of their goods, as well as small scale manufacture by the external border of the EU will be provided.

There are several important critical aspects and preconditions for implementation and sustainability of the Project within the context of the Project; here are the most important ones:

- Continuance of development of the international trade,

- Agreement with the state institutions of the Republic of Latvia regarding introduction of measures that would stimulate all the road users preparing to cross the border between Latvia and Belarus to enter the Project territory (traffic accumulation terminal).

  - List of potential clients and cooperation partners

- Kraslava district local government

- State Joint Stock Company “Valsts nekustamie īpašumi”

- Private capital, including real estate developers, Operator of the logistic park

- Local producers, enterprises located in the borderland of Latvia Belarus

- Latgale Planning Region (Latgale Entrepreneurship centre)

- Latgale Region Development Agency

- Regional business support organizations

- Investment and Development Agency of Latvia

- Clients interested in construction of new objects

- State Employment Agency

- Rezekne University of Applied Sciences

- Daugavpils University

- Job seekers of Latgale region

- Other private investors and enterprises

  - Summary of investments

Total amount of investments necessary for implementation of the project depends on the entrepreneurship model chosen by the investor and the specificity.

Local government will invest in small and large scale infrastructure within limits in order to create favourable conditions for the investors, as well as examine its opportunities to provide financial stimuli and solutions in the field of human resources and transport to improve the current condition of industrial territories and support measures for investors.

Kraslava district local government has developed the technical economic justification (hereinafter referred to as – TEP) in order to define building of the necessary infrastructure for further stimulation of development of the logistic/customs/industrial park. Goal of the development of the technical economic justification was definition of the entirety of measures, technical parameters, solutions, benefits and investments thereof, the introduction of which would be necessary to provide fulfilment of infrastructure preconditions for the establishment of logistic / customs / industrial park, as well as for identification of approximate amount of the necessary investments.

Phase I of the project including the border crossing support infrastructure is being guided also as a strategic project of Latvia – Lithuania – Belarus programme.

Expected financial flow

Taking into consideration the set model of institutional administration financial analysis was performed separately regarding the possible Operator (Investor) and Kraslava district local government. Operator’s revenue consists of:

- Income from provision of services to the transit vehicles;

- Income from services of toilet and laundry facilities;

- Income from hotel/motel services;

- Revenue from catering services;

- Revenue from warehouse and logistic services;

- Revenue from manufacture.

Whereas, revenue of Kraslava local government consists of:

- Lease payments;

- Provision of water management services in the project territory.

Introduction of the project has been divided into IV phases. Introduction of the project foresees phase I as the phase to be obligatorily introduced as the first, and it serves as an anchor object for the development of further engineering technical and business infrastructure. The remaining phases may be introduced mutually independently, and sequence of introduction thereof is not binding.

Phase No. I concentrates basically on the building of infrastructure for the adjustment of border crossing processes. Phase I would include building of:

- Access roads to the project territory (including barriers and scales);

- Guarded lots for long-term and short-term parking (including connection points for the power supply to the refrigerators), for 116 trucks in total;

- Short-term parking for up to 20 trucks and 35 cars;

- Water supply, sewerage, rainwater discharge networks;

- Unitary water supply drillings and water preparation station;

- Fire extinguishing reservoir;

- Discharge purification plants (NAI) of household and rain waters;

- Recreation zone;

- Substation, power supply networks and low intensity current networks;

- Infrastructure connection points for the construction of administrative and security buildings.

It is foreseeable that business infrastructure (hotel, cafe, recreation rooms and premises of sanitary facilities, warehouses) would be established by the Operator to be selected within a procurement procedure for management of the built engineering infrastructure and provision of commercial services in the territory of the Project.

Phase No. II foresees expansion of the lots built within phase I for 45 spots.

Phase No. III foresees construction of freight exchange point (including warehouses), which would be integrated in the PRKP territory.

Phase No. IV foresees construction of warehouse complex in the Southern part of the Project territory, which would be used for provision of logistic services and/or manufacture processes.

Financial calculations carried out for the implementation of investment project – investments of phase I

Total costs of the phase I amount to EUR 3.691 million, excluding VAT and including:

- Costs of the part consisting of roads and lots – EUR 2.573 million;

- Water management infrastructure – EUR 0.453 million;

- Power supply and low intensity current infrastructure – EUR 0.407 million;

- Service costs – EUR 0.258 million.

VAT costs are most likely retrievable by following the principles of reverse VAT accounting and settlements.

Expected investments of the Operator (Investor) will amount to approximately 1.1 million EUR, excluding VAT.

Evaluation of the cost units of other phases

| Measure | Indicative total sum (EUR), incl. EU co-funding, if applicable |
| --- | --- |
| Development of detailed planning | 900 – 1100 EUR / ha |
| Development of technical documentation (technical design) for the provision of technical infrastructure of the territory | 15-20 EUR / sq.m |
| Construction of simplified (hangar-type) industrial buildings | 300 - 450 EUR per m2 |
| Construction of new buildings (office premises, specific industrial buildings) | 500 - 670 EUR per m2 |
| Dismantling of the old buildings | See below (Source: Latvian construction portal abc.lv) |
| Establishment of communications |  |
| Land works |  |
| Improvement works |  |
| Average NET wage (per month) | 320 – 380 EUR |

Average costs for the establishment of communications (2014)

| Name of works and expenses | Unit | Wage per unit (EUR) | Material costs, EUR (from - to) | Mechanism costs, EUR |
| --- | --- | --- | --- | --- |
| Electric installation works | m2 of the building | 6.00–11.40 | 12.80–28.50 | 1.00–5.00 |
| Heating (excluding the boiler system) | m2 of the building | 4.10–6.40 | 15.65–25.60 | 0.70–2.15 |
| Water supply | m2 of the building | 4.80–7.10 | 6.70–14.20 | 0.30–1.85 |
| Sewerage | m2 of the building | 5.70–8.50 | 8.55–21.35 | 0.45–2.15 |
| Ventilation | m2 of the building | 3.00–5.70 | 12.10–15.65 | 0.85–2.15 |
| Air condition | m2 of the building | 6.40–14.20 | 14.20–35.60 | 1.15–2.15 |
| Low intensity current | m2 of the building | 0.70–4.00 | 2.10–7.00 | 0.10–0.30 |
| Fire alarm | m2 of the building | 0.70–9.80 | 1.85–17.10 | 0.10–0.30 |

Remarks: 
1) Prices of resources may be clarified after detailed development of the design only, when all the construction conditions, volumes, validity provisions and complexity are coordinated
2) Prices exclude employer’s and employee’s taxes 
3) Prices are determined according to the construction norms of Latvia and conditions of market situation
4) Material costs exclude transport expenses and 21% VAT
5) Prices are approximate – prices of separate services may differ from the prices indicated in the table depending on quality, speed and complications of the service provision 
6) Prices are more in line with industrial objects and large volume orders, since data have been obtained through analysis of the results of state and municipal procurements

Average costs of land works (2014)

| Name of works and expenses | Unit | Wage per unit (EUR) | Material costs, EUR (from - to) | Mechanism costs, EUR |
| --- | --- | --- | --- | --- |
| Digging of foundation pit with excavator | 100 m3 | 12.10–14.20 |  | 120.95–142.30 |
| Digging of foundation pit with hands | m3 | 2.85–5.00 |  |  |
| Grading of the base of foundation pit | 100 m2 | 4.30 |  | 35.60–56.90 |
| Grading of the territory | 100 m2 | 4.30 |  | 35.60–56.90 |
| Removal of spare ground | 100 m3 | 12.10–14.20 |  | 120.95–142.30 |
| Digging of trenches for the communications with mechanisms | r.m | 0.20–0.40 |  | 1.20–2.30 |
| Digging of trenches with hands | m3 | 2.85–5.00 |  |  |
| Fixation of trenches with boards | m2 | 1.40–2.15 | 3.70–5.40 | 0.30 |
| Ground pouring with hands | 100 m3 | 2.85–5.00 |  |  |
| Ground pouring with mechanisms | 100 m3 | 12.10–14.20 |  | 120.95–142.30 |

Costs of dismantling works (2015)

| Name of works and expenses | Unit | Wage per unit (EUR) | Material costs, EUR (from - to) | Mechanism costs, EUR |
| --- | --- | --- | --- | --- |
| Dismantling of concrete foundations | m3 | 9.10–14.20 |  | 10.70–21.35 |
| Dismantling of block walls | m3 | 6.40–10.00 |  | 10.70–21.35 |
| Removal of debris | m3 |  | 7.80–11.95 |  |
| Removal of door blocks | m2 | 0.70–3.60 |  | 1.40 |
| Dismantling of reinforced concrete foundations | m3 | 9.10–21.30 |  | 10.70–21.35 |
| Dismantling of reinforced concrete covering | m3 | 5.40–51.20 |  | 16.80–96.80 |
| Stripping of the board cladding | m2 | 0.40–0.70 |  | 0.30 |
| Breaking of floor foundation | m3 | 22.80–45.50 | 7.10–21.35 |  |
| Dismantling of floor covering | m2 | 0.40–1.40 |  | 0.70 |
| Dismantling of roof board deck | m2 | 0.40–0.85 |  | 0.15 |
| Dismantling of plastered wooden covering | m2 | 2.85–6.40 |  | 1.60 |
| Dismantling of wooden frame coated on both sides with thermal insulation | m2 | 1.40–2.85 |  | 1.15 |
| Dismantling of wooden frame coated and plastered walls on both sides with thermal insulation | m2 | 1.40–2.85 |  | 1.15 |
| Dismantling of boulder foundations | m3 | 8.50–11.40 |  | 10.70–21.35 |
| Removal of window blocks with window sills | m2 | 0.70-7.10 |  | 1.40 |
| Dismantling of sheet surfacing | m2 | 0.40–0.70 |  | 0.15 |
| Stripping of the structural board cladding of the covering | m2 | 0.40–0.70 |  | 0.30 |
| Dismantling of roll material roof surfacing | m2 | 0.30–0.60 |  | 0.15 |
| Clearance of room from debris | m3 | 4.30–11.40 |  | 1.40 |
| Dismantling of gypsum plasterboard cladding on metal frame | m2 | 0.70–1.40 |  | 0.70 |
| Dismantling of gypsum plasterboard partition walls on metal frame | m2 | 1.15–2.15 |  | 0.85 |
| Dismantling of brick walls | m3 | 5.10–8.55 |  | 10.70–17.10 |

Costs of improvement works (2015)

| Name of works and expenses | Unit | Wage per unit (EUR) | Material costs, EUR (from - to) | Mechanism costs, EUR |
| --- | --- | --- | --- | --- |
| Metal bar gate | pc | 71.15–142.30 | 355.70–2134.30 | 42.70 |
| Metal bar fence | r.m | 14.20–21.35 | 49.80–213.40 | 2.15 |
| Metal screen gate | pc | 42.70–71.15 | 185.00–498.00 | 21.35 |
| Metal screen fence | r.m | 2.10–4.30 | 3.00–6.40 | 1.30 |
| Concrete poles with plinth elements | r.m | 11.40–21.35 | 19.90–39.80 | 1.70 |
| Asphalt surfacing 6 cm, foundation excluded | m2 | 2.15–2.85 | 5.00–7.10 | 3.60 |
| Pavement surfacing 60 mm, foundation excluded | m2 | 3.60–7.10 | 8.50–10.00 | 1.40 |
| Macadam surfacing 15 cm thick | m2 | 1.40–2.85 | 3.00–3.80 | 2.15 |
| Establishment of grass with a 10 cm layer of top soil | m2 | 1.40–2.15 | 2.30–2.85 | 0.70 |
| Spread of concrete tiles, foundation excluded | m2 | 5.70–11.40 | 11.40–17.10 | 0.70 |

| Strādājošo NETO vidējā darba samaksa (EUR) Krāslavas novadā pēdējo 5 gadu laikā | Average NET wage (EUR) in Kraslava district during the last 5 years |
| --- | --- |
| Krāslavas novads | Kraslava district |
| Privātā sektora komersanti ar nodarbināto skaitu >=50 | Private sector merchants with >=50 employees |

Figure 22: Average NET wage in Kraslava district

Source: Central Statistical Bureau of the Republic of Latvia

  - Possible operational plan of the industrial territory in the future

Area of the project territory to be developed within the phase 1 is approximately 4-5 ha, and it is planned as a public zone for the border crossers (including parking, video surveillance, WC, showers, café, communications), whereas, business zone is planned further (warehouses, hangars with appropriate connections), in the future – also freight clearance opportunity. Public – private partnership (PPP) scenario for institutional administration of the logistic park was initially considered.

According to the estimated of the developed TEP PPP is not possible, since the Operator will not be able to return the investments within reasonable period of time, which is proved also by the TEP financial analysis regarding operation of freight terminals / logistic parks in the proximity of TRKP, where the flows of trucks are 2.5 to 3 times larger than in the PRKP.

Therefore lease of the built infrastructure including provisions with the main ones related to provision of services and so called building of business infrastructure (buildings for hotel, toilet facilities, offices, recreation rooms, café and warehouses) is the optimal implementation scheme of the Project.

Most likely water management infrastructure will not be transferred to possession of the Operator – this infrastructure sill be managed by the LLC (SIA) “Krāslavas ūdens”, which would provide maintenance of infrastructure in good condition simultaneously with provision of services within the context of good indicators characterizing system quality.

Planned operational plan and offer of the local government

| Zone/type of terri-tory | Offer of the local government |  |  |  |  | Administration |
| --- | --- | --- | --- | --- | --- | --- |
|  | Lease of land | Sale of land | Buildings | Financial and tax stimuli | Non-financial bonuses from the local government |  |
| Border crossing and logistic park | Initially long-term lease of ~ 4-5 ha land plot to one or several leaseholders - maximum duration of the lease contract – 30 years (lease payment depends on improvements of the territory, as well as on the chosen management model of the territory); lease of additional area is being allowed at later period | Sale of land is not being planned at the moment | Currently vacant territory (green zone) | Real estate tax relief up to 50% of the amount of tax; reduced payment of land lease depending on the chosen management model of the territory | Infrastructure projects – construction of roads and communications to the object at the local government’s expense, participation in the town’s business development measures: catalogues, exhibitions, forums etc., informative support, assistance in search for specialists; in case of significant increase of the number of jobs subsidies of public transport according to the needs of leaseholder/investor are possible | Separate unit – territory leased from the local government, developed by private investor |

Involved parties and their competencies

| Key involved parties | Competencies |
| --- | --- |
| State | - Investments in infrastructure (main roads, Daugavpils airport, modernization of education institutions and other) - Actions aimed at facilitation of the border crossing process - Financial stimuli (for example, reduction of labour force taxes) |
| Local government | - Provision and long-term lease of land to the private managers of the logistic park territory - Real estate tax relief - Construction of public technical infrastructure – roads and communications – to the object - Notification of education institutions on necessity of specialized education and training programmes for the preparation of employees significant for the investors - Calling of education institutions to provide support for the enterprises in training of employees - Support in search for labour force and training of employees - Support in incubation of entrepreneurship - Inclusion of private investors in the town’s business development measures, including catalogues, exhibitions, forums (informative support) - Possible cooperation in provision of public transport |
| Latgale Planning Region (Latgale Entrepreneurship Centre) | - Support for project management - Calling of the SEA (and other institutions in charge) to provide adult re-training and lifelong education programmes - Support in search for labour force and staff training - Support in search for business partners within the region for establishment of clusters (of specialized enterprises and other involved parties, including support institutions, groups with tight mutual cooperation within a certain territory and sector) - Support for enterprises in establishment of local supply chains - Provision of link with knowledge and technology transfer centres within the region (to be providing advice for development of new technologies and improvement of productivity) in order to increase technological competencies of the enterprises - Support in incubation of entrepreneurship, attraction of entrepreneurship grants and funding of funds |
| Private sector | - Construction of necessary buildings in the logistic park - Management of the logistic park and provision of services for other participants thereof - Establishment of electricity, IT infrastructure, water supply and sewerage networks, gas and heating inlets to the objects - Recruitment - Corresponding adjustment of the logistic park territory - Incubation of entrepreneurship, attraction of entrepreneurship grants and funding of funds |

Liaison persons of the local government: Gunārs Upenieks, Chairman of Kraslava district Council Phone: +371 65624383, e-mail: dome@kraslava.lv Ināra Dzalbe, Head the Development Department of Kraslava district Council Phone: +371 29185871, e-mail: inara.dzalbe@kraslava.lv

Authors of the photographs published in the description: E.Škutāne, K.Fedirka, G.Ahromkina, J.Mackevičs, I.Bergs

  - ANNEXES – other information related to the project

Available technical documentation

Technical economic justification of the project “Development of the engineering technical infrastructure creating preconditions for the improvement of border crossing process and the development of logistic park in Kraslava district” (2014). Document of the technical economic justification is available as a separate volume of documents in Kraslava district self government.

Presentation of description of the industrial zone (ppt)

Presentation (ppt) on Investment project for Border-crossing and logistics park in Pātarnieki of Krāslava municipality in English and Russian

Photographs of the industrial zone

| OBJEKTA NOVIETOJUMA SHĒMA | SCHEME OF THE OBJECT DISPOSITION |
| --- | --- |
| a/c A6 Rīga | Road A6 Riga |
| a/c A6 Vitebska | Road A6 Vitebsk |
| Barjera | Barrier |
| Esošā barjera | Current barrier |
| Robežkontroles punkts | Border inspection point |
| Refridžeratoru stāvvietas 10 gab. | Refrigerator parking, 10 lots |
| Svari | Scales |
| I posms | Phase I |
| II posms | Phase II |
| III posms | Phase III |
| IV posms | Phase IV |
| APZĪMĒJUMI | LEGENDS |
| Viesnīca, kafejnīca, WC, dušas | Hotel, café, WC, showers |
| Ilglaicīgas kravas automašīnu stāvvietas apsardzes ēka | Security building of the long-term truck parking |
| Noliktavas ar ofisa telpām | Warehouses with office premises |
| RKP muitas noliktavas ar ofisa telpām | RKP customs warehouses with office premises |
| Muitas noliktavas ar ofisa telpām | Customs warehouses with office premises |
| Ugunsdzēsības rezervuārs | Fire extinguishing reservoir |
| Elektroapgādes apakšstacija | Power supply sub-station |
| NAI ar izlaidi | Discharge purification plant with outlet |
| Izbūves posmi | Building phases |
| Ceļa horizontālie apzīmējumi | Horizontal road marks |
| Braukšanas virziens | Driving direction |
| Žogs | Fence |
| Projektētās sarkanās līnijas | Designed red lines |
| Ceļa apmale | Road border |
| Ietves apmale | Sidewalk border |
| Asfalta seguma mala | Edge of asphalt surfacing |
| Ceļa nomale | Road shoulder |
| Ceļa ass | Road axle |
| Gūlija | Curb inlet |
| Apstādījumi – koki, krūmi | Greenery – trees, bushes |
| Piknika galdi | Picnic tables |
| Asfaltbetona segums brauktuvei Nr. 1 | Bituminous concrete surfacing for carriageway No. 1 |
| Asfaltbetona segums brauktuvei Nr. 2 | Bituminous concrete surfacing for carriageway No. 2 |
| Bruģa segums ietvei | Pavement surfacing for sidewalk |
| Grants segums | Gravel surfacing |
| Apzaļumošana | Greening |
| PIEZĪMES | REMARKS |
| Visi izmēri doti metros, ja nav norādīts citādi | All sizes are given in meters, unless indicated otherwise |
| LKS-92 koordinātu sistēma | LKS-92 coordinate system |
| Ielu šķērsgriezumus skatīt lapā “Ielu principiālie šķērsgriezumi” | See the sheet “Principal street cross-sections” for the street cross-sections |
| 1 cm plānā atbilst 10 m dabā | 1 cm in the plan corresponds to 10 m in reality |

| /Logotype/ Riga, Jelgavas Street 90 Phone: /illegible/ Fax: /illegible/ |  | CLIENT: Kraslava district Council |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | OBJECT: Development of the engineering technical infrastructure creating preconditions for the improvement of border crossing process and the development of logistic park in Kraslava district |  |  |  |  |  |
| Position | Surname | Signature | Date | Title of the sheet: Construction plan | Contract No. /illegible/ Archive No. L4CP 14-07 |  |  |
| Project Manager: | I.Bergs |  | 06.2014 |  | Scale 1:1000 |  |  |
| Developed by: | L.Soldatenko |  | 06.2014 |  | Stage | Pages | Drawing No. |
| Verified by: | J.Langenfelds |  | 06.2014 |  | TEP | 1 | TEP-2 |

Legal entities and natural persons having manufactured products, provided services or employed people during the reference period in the corresponding period of time regardless of whether they were active for the entire reference period or part thereof.

Source: “Strategy for Investment Attraction to Urban Areas in LV-LT Cross-border Region” /2014/

Varied educational process of persons (aged between 25 and 64) providing person’s development and competitiveness in the labour market.

Selected on the basis of comparative advantages of Latgale – sectors including natural resources in Latgale (and Latvia), favourable geopolitical location, labour force skills and traditions in long-term period, competitiveness of educational and research institutions. Additional factor – speed of growth of the perspective sector worldwide, as well as the EU support for the solution of social challenges in separate sector (European Commission communication document “ES 2020”, managing initiative of the strategy “Innovation union”).

Packet of investment project within the context of WILLINVEST is an entirety of documents for a successful presentation of the urban territory owned by the local government to the potential investors. This will be the base for further work of the regional and local governments in investment attraction in the specific city territory (industrial zone), until these territories will be completely restored (document will serve at least 10 years after the end of the WILLINVEST project). Packet of investment project must stimulate active direct marketing of these zones (objects) both on the internet and on-the-spot in municipalities, and through the experts taking this information to business exhibitions and forums of investors. These results will stimulate further practice of investment projects and initiatives to satisfy needs of the local municipalities and provide higher economic and social welfare for the residents of Latgale region.